Scope of Work

Project Title: NFL Multi-Platform Trading Dashboard
Date: 08-10-2025

1. Client’s Requirement

The client requires a unified trading dashboard for professional traders who wish to trade NFL sports markets across multiple platforms. The system should:

- Fetch and display live NFL market data from Pinnacle (reference feed).

- Allow traders to analyse odds and post corresponding quotes on multiple platforms (e.g., Kalshi, ProphetX) via API integrations.

- Support manual as well as automated trading, where automation adjusts quotes and trade behaviour based on Pinnacle’s live odds.

- Implement risk management controls (stop-loss, quote limits, exposure tracking).

- Record all trades and generate real-time profit and loss (P&L) summaries per user, market, and platform.

- Maintain counterparty tracking to monitor performance of traders (sharp vs weak bettors) for future quote adjustments.

- Provide notifications and logs for user alerts, trade confirmations, and system events.

Essentially, the platform acts as a smart bridge between Pinnacle (reference market) and other trading platforms, automating quote posting and ensuring safe, risk-controlled operations.

2. Developer’s Solution and Deliverables

As the developer, I will build an end-to-end system that fulfils the above goals with the following deliverables:

A. Core Features

- User Authentication & Access

  - Secure login via username/password.

  - API key registration for automated Quoting and Quote Posting.

- Live Market Feed Integration (Pinnacle)

  - Establish WebSocket & REST connection to Pinnacle’s live NFL data feed.

  - Cache live odds and market information for rapid internal access.

- Target Platform Connectivity

  - Integrate APIs for Kalshi and ProphetX and other mentioned Platforms.

  - Enable quote posting, modification, and cancellation directly from the dashboard.

- Trading & Automation Engine

  - Allow manual quote posting or enable auto-trading based on Pinnacle’s odds.

  - Apply user-defined automation rules (spread difference, liquidity conditions, etc.).

  - Log every trade for audit and future reference.

- Risk Management Layer

  - Enforce user-level and market-level limits (e.g., quote size, position exposure, stop-loss).

  - Dynamic restriction based on trader or counterparty behaviour.

- Profit & Loss Tracking

  - Real-time P&L per market, per user, per platform.

  - Historical performance analytics.

- Counterparty Tracking

  - Maintain historical behaviour of bettors interacting with trader quotes.

  - Identify “sharp” or “weak” bettors to optimize quote size and spread width in future trades.

- Monitoring, Notifications & System Logs

  - Real-time alerts for trade executions, errors, and system anomalies.

  - Central log system for debugging and audit trail.

- Web Dashboard Interface

  - Intuitive frontend showing markets, odds, automation controls, trades, and alerts.

  - Separate views for traders and admins.

3. Data Flow Charts

4. Proposed Tech Stack

| Layer | Technology / Tools | Purpose |
| --- | --- | --- |
| Frontend | React.js | User dashboard and trading UI |
| Backend | Python (FastAPI) | Core API server handling trading logic |
| Database | PostgreSQL | Structured storage for users, trades, limits, logs |
| Caching / Queue | Redis | Pinnacle feed caching and background job handling |
| Automation / Workers | Celery / Async task | Handle scheduled quote posting and updates |
| APIs Integration | REST & WebSocket | Connect with Pinnacle, Kalshi, ProphetX |
| Authentication | JWT / OAuth | Secure login and API token management |
| Deployment | Docker + Nginx | Containerized, scalable deployment |
| Monitoring / Logging | Prometheus, Grafana, or ELK | System health and trade activity visualization |

5. Expected Outcome

The final system will allow traders to:

- Seamlessly compare live Pinnacle NFL odds and post optimized quotes to Kalshi and ProphetX.

- Enable automation rules that trade hands-free while respecting defined risk limits.

- Gain analytical insight through P&L, counterparty stats, and historical logs.

- Operate in a secure, scalable, and fully auditable environment.